# Development Roadmap

### Step 1

- Create React project

- Setup Express API

- Setup MySQL

### Step 2

- Login

- Dashboard

### Step 3

- Customer Module

### Step 4

- Product Module

### Step 5

- Daily Sale

### Step 6

- Billing

### Step 7

- Payment

### Step 8

- Cash Book

### Step 9

- Expenses

### Step 10

- Animal Management

### Step 11

- Inventory

### Step 12

- Reports

### Step 13

- Deployment

## Additional Features

We can also add features that will make this stand out from typical dairy software:

- Voice-based data entry in Hindi and English

- WhatsApp bill delivery

- Customer self-service portal

- QR-coded animal identification

- Route-wise milk delivery management

- Automatic backup to cloud storage

- SMS and WhatsApp payment reminders

- AI-powered sales and production analytics

- Expense trend analysis

- Profit forecasting

## How we'll work together

We'll build the application module by module. Each module will be complete, tested, and integrated before moving to the next one. This keeps the system usable throughout development and makes it easier to extend in the future.

The first milestone will include:

- Project setup (React + Node.js + MySQL)

- User authentication

- Dashboard

- Customer Management

- Product Management

- Daily Sales Entry

After that, we'll add billing, payments, cash book, expenses, animal management, inventory, and reporting.

This approach will result in a maintainable, production-ready ERP system that aligns with the business workflow described in your proposal.

We'll build the application module by module. Each module will be complete, tested, and integrated before moving to the next one.

I agree. We'll build it exactly as a software company would: one complete module at a time, with a stable foundation before adding new features. Every module will include database tables, backend APIs, frontend UI, validation, testing, and integration with the rest of the system.

Based on your proposal , here is the development roadmap.

# Module 0 – Project Foundation (Week 1)

Goal: Set up the project architecture.

Deliverables:

- React + Vite frontend

- Node.js + Express backend

- MySQL database

- JWT authentication

- Folder structure

- Environment configuration

- Git repository

- Common UI components

- API service layer

- Responsive layout

Status: Foundation for all future modules.

# Module 1 – User Authentication

Features:

- Admin Login

- Staff Login

- Customer Login

- Forgot Password

- Change Password

- Role-based access

- Session management

Database:

- users

- roles

- permissions

API:

- Login

- Logout

- Refresh Token

- Profile

Testing:

- Authentication

- Authorization

- Security

# Module 2 – Dashboard

Features:

- Today's Sales

- Today's Collection

- Pending Dues

- Monthly Income

- Monthly Expenses

- Profit/Loss

- Recent Transactions

- Charts

Database:

- Dashboard uses existing module data.

# Module 3 – Customer Management

Features:

- Add Customer

- Edit Customer

- Delete Customer

- Customer Ledger

- Customer Route

- Multiple Addresses

- Customer Rate

- Product Rates

- Search

- Filters

Tables:

- customers

- customer_rates

- customer_addresses

# Module 4 – Product Management

Products:

- Milk

- Paneer

- Curd

- Ghee

- Kulfi

- Gobbar

- Cow

- Sack

Features:

- Product Master

- Unit

- Default Rate

- Tax

- Status

# Module 5 – Daily Sales

Features:

- Morning Sales

- Evening Sales

- Bulk Entry

- Auto Calculation

- Edit Previous Entry

- Customer-wise

- Product-wise

Tables:

- sales

- sale_items

# Module 6 – Billing

Features:

- Monthly Bills

- Custom Date Bills

- Carry Forward Due

- Payment Adjustment

- PDF

- WhatsApp Sharing

Tables:

- bills

- bill_items

# Module 7 – Payments

Features:

- Cash

- UPI

- Bank

- Advance

- Partial Payment

- Receipts

Tables:

- payments

# Module 8 – Cash Book

This module follows your receipt and payment heads.

Features:

- Income

- Expense

- Daily Cash Book

- Opening Balance

- Closing Balance

- Bank Book

Tables:

- receipt_heads

- payment_heads

- cashbook

# Module 9 – Expense Management

Includes:

- Staff

- Fodder

- Kuti

- Medicines

- Electricity

- Doctor

- Equipment

- Refreshment

- Miscellaneous

# Module 10 – Animal Management

Features:

- Cow

- Buffalo

- Breed

- Purchase

- Sale

- Vaccination

- Pregnancy

- Calving

- Health

# Module 11 – Milk Production

Features:

- Morning

- Evening

- Animal-wise Production

- Fat %

- SNF

- Daily Report

# Module 12 – Inventory

Features:

- Feed

- Medicines

- Cleaning Items

- Equipment

- Stock In

- Stock Out

- Alerts

# Module 13 – Reports

Reports:

- Sales

- Bills

- Payments

- Cash Book

- Customer Ledger

- Profit & Loss

- Inventory

- Milk Production

- Animals

Export:

- PDF

- Excel

# Module 14 – Deployment

- AWS EC2

- Nginx

- PM2

- SSL

- Automatic Backup

## Development Standards

Every module will include:

- Database schema and relationships

- REST API endpoints

- React pages and reusable components

- Form validation

- Role-based permissions

- Error handling

- Unit/integration testing where appropriate

- Documentation